## Slide 1: QMS, ISO and Six Sigma
It’s all related….

## Slide 2: QMS
Any Quality Management System must satisfy four requirements:
Processes must be defined and their procedures appropriately documented.
Processes are fully deployed and implemented as stated.
Processes are effective in providing the expected results.
An Improvement System must be in place to improve Processes.

## Slide 3: ISO 9001 Standard
ISO 9001 is based on eight Quality Management Principles:
Focus on your customers.
Provide leadership.
Involve your people.
Use a process approach.
Take a systems approach
Encourage continual improvement.
Get the facts before you decide.
Work with your suppliers.

## Slide 4: Six Sigma is a Project Management Process
If a QMS system is in place, an organization may be confronted with a major challenge(s) which crosses Organizational Boundaries. Six Sigma is an effective Project Management tool for addressing such challenges. Six Sigma may be used in addressing a variety of such major challenges. There are two situations, in particular, where Six Sigma has been shown to be particularly effective:
A major Quality Issue whose resolution requires an effort which crosses organizational boundaries.
New Product Development for complex products in rapidly evolving Market conditions.

## Slide 5: What is a Sigma?
Sigma is a statistical term that measures how much a process varies from perfection, based on the number of defects per million units.
One Sigma = 690,000 per million units
Two Sigma = 308,000 per million units
Three Sigma = 66,800 per million units
Four Sigma = 6,210 per million units
Five Sigma = 230 per million units
Six Sigma = 3.4 per million units

## Slide 6: D - Define Phase: Define the project goals and customer (internal and external) deliverables.
Define Customers and Requirements (CTQs)
Develop Problem Statement, Goals and Benefits
Identify Champion, Process Owner and Team
Define Resources
Develop Project Plan and Milestones
Develop High Level Process Map

## Slide 7: M - Measure Phase: Measure the process to determine current performance; quantify the problem.
Define Defect, Opportunity, Unit and Metrics
Detailed Process Map of Appropriate Areas
Develop Data Collection Plan
Validate the Measurement System
Collect the Data
Determine Process Capability and Sigma Baseline

## Slide 8: A - Analyze Phase: Analyze and determine the root cause(s) of the defects.
Define Performance Objectives
Identify Value/Non-Value Added Process Steps
Identify Sources of Variation
Determine Root Cause(s)

## Slide 9: I - Improve Phase: Improve the process by eliminating defects.
Develop Potential Solutions
Define Operating Tolerances of Potential System
Assess Failure Modes of Potential Solutions
Validate Potential Improvement by Pilot Studies
Correct/Re-Evaluate Potential Solution

## Slide 10: C - Control Phase: Control future process performance.
Define and Validate Monitoring and Control System
Develop Standards and Procedures
Implement Statistical Process Control
Determine Process Capability
Develop Transfer Plan, Handoff to Process Owner
Verify Benefits, Cost Savings/Avoidance, Profit Growth
Close Project, Finalize Documentation
Communicate to Business

## Slide 11: Most Common Mistakes
The first and probably most common mistake is that an organization will try to implement Six Sigma without having a mature QMS in place. Then they wonder why it didn’t work.
The second main mistake is that once a major project has been completed, there is an inadequate effort on maintaining the changes, especially monitoring.

## Slide 12: Lean Six Sigma
“Lean Six Sigma” is the latest buzz in cost cutting.
The basic approach that has been observed is to create detailed Flow Maps of main processes, then to concentrate on non-value added steps in the process to cut costs.
The main problem seen is that little, if anything, is done to insure that the final output is improved.
It is currently quite popular in Health Care as a cost cutting strategy.